## Slide 1
    IMPEL website
    nov.2024

## Slide 2
Issue | Status | Notes
Testing and bug fixing | Ongoing | 
Content translation | Ongoing | 
Configure partner map block | Ongoing | Need to fix a bug
Password recovery |  | 
Guidance’s documents |  | 
Sort project outputs by the date of the library document |  | 
Chimp

## Slide 3
IMPEL
Issue | Status | Notes
Topics and subtopics | Need to be configured | Description and images
Documents summary | A rule must be defined | x characters of the first lines of the description or we can do as you currently have (cut only visually)
Footer newsletter | Requires you to confirm access to Mailchimp or similar | Wait for Mailchimp account info
Learning | What to do? | 
Expert Teams videos | Change vimeo permissions | Message "Because of its privacy settings, this video cannot be played here."
Expert Teams banner images | Needs revision | 
Document References of the projects | Need to decide if it should be in the library | 
Documents like: - Position Paper Next Generation IMPEL - IMPEL members list 2024 | Need to decide if it should be in the library | A rule must be defined: all documents are available in the library?
Migrated guidance & tools | Need to be linked to projects | 
Migrated news | Need to be associated to topics, subtopics, projects date and tags | Ongoing
Links to documents | Needs revision | We suggest copying the documents folder from the current site to keep the links to the current content. In future you would use the links from the library

## Slide 4
IMPEL
Issue | Status | Notes
Environmental inspections of industrial installations in accordance with the Industrial Emissions Directive (IED) – Drawing up of IRAM related inspection programmes | Start date of the project must be confirmed | 
Our Network / IMPEL Conferences | We need to understand how do you idealise the organisation of these information: ‘Impel conference 2018 (project), IMPEL 2016 Conference (publication) and IMPEL 2013 Conference(publication) will be put under “Our Network” / IMPEL Conferences’ | With the tools we currently have we can only create a block page and put text with the links to the projects (but there is the problem of having to manually ‘translate’ the links so as not to jump from the query in one language to EN).